Unitec Property, Facilities & Infrastructure – Planned works for August 2025

| # | Building or Site | Works being done | Days / Dates | Stakeholder impact | Notes |
| --- | --- | --- | --- | --- | --- |
|  | Campus wide | Building washes and works to prepare for Open Day | 17 August - 4 September |  |  |
|  | 115 | Soffit repair work being carried out | 15 August | Minimal | Project Manager Kenny Leong |
|  | 048 gravel carpark | Some maintenance work will be carried out – seeking to improve parking lines and encourage better parking positioning | 18 August | Carpark may need to be closed for short periods – the team will work outside of busy hours wherever possible | Carparking Lead Shar Lewin |
|  | B97 B112-114 B115 B307 B170 B177 B151-164 B58 | Planned Fire Alarm testing | 20 August – 5 Sep | Testing of fire alarm between 7:30am-10am After testing of Fire alarm Sounder just one quick burst alarm then moving forward to next building | Johnnie Yoon |
|  | B500 | Trial Evacuation | Monday 29/09/2025 at 11:00 am |  | Building owners |
| Mid semester break | 180 | Loose tiling over the Puna being repaired | 22 Sep – 3 Oct | Some loud noise may be heard from the East facing side of 180 |  |