# Unitec Property, Facilities & Infrastructure – 
Planned works for September 2025

| # # | # Building or Site | # Works being done | # Days / Dates | # Stakeholder impact | # Notes |
| --- | --- | --- | --- | --- | --- |
|  | B500 | Trial Evacuation | Monday 29/09/2025 at 11:00 am |  | Building owners |
|  | 180 balcony east side facing | The steel mesh across the east facing windows will be assessed for repairs and maintenance | 22 Sep - 3 Oct | Scaffolding will be erected; all contractor H&S requirements will be overseen by Maintenance Manager. |  |
| Mid semester break | 180 | Loose tiling over the Puna being repaired | 22 Sep – 3 Oct | Some loud noise may be heard from the East facing side of 180 |  |